## Slide 1: PTA Automation Tool - Testing Status & Next Steps
- RFM US Data Management (Offshore)

## Slide 2: Testing Done So Far & Results
Objective: Validate tool-generated PTA files on the Power BI dashboard.
Date
What was tested
Result
27 Aug
Upload test – 2 MIs
PASS
MI 485 reflected on dashboard
02 Sep
% calculation check – older MI
FAIL
No data on dashboard / Cosmos
11 Sep
Multiple MI scenarios (new + existing)
FAIL
No data in Cosmos / Power BI
22 Sep
Manual files shared for comparison
ON HOLD
Pending – client team capacity
24 Sep
Manual vs tool file check (3 MIs)
MATCH*
Data matches; *format differs
Current status: Root cause not yet identified – file format differences are the main lead.

## Slide 3: Testing Required & Expected Results
Step 1 – Fix tool output
Remove leading spaces
Match UTF-8 BOM header
Match price format
Match line endings
Expected result
0 differences
vs manual file
Step 2 – Dashboard testing
Test
Expected result
1
Manual file upload (baseline)
✔ Data visible in Cosmos & Power BI
2
Fixed tool file – new MI
✔ Same result as manual file
3
Fixed tool file – existing MI
✔ Data populates correctly
4
Activation % check
✔ Dashboard % = file %
5
Multiple MIs in one run
✔ All MIs reflect correctly
Target: Go/No-Go before end-October campaign

## Slide 4: Thank You